## Slide 1: AVOLTA (DUFRY) BI-WEEKLY REVIEW
26 October, 2023 – 07 November, 2023

## Slide 2
Changepond Technologies. Confidential
A & P Modernization
Changepond Team:
Sakthivel
Suresh
Shashi Kiran
Guru Prasadh
Ganesh Kumar
Kamarsaman Ahamed
Kamesh
Project Manager & Product Owner:
Peter Kluka
Oana Negoita

## Slide 3: A & P Modernization Status
Gihub access has been provided for the team
Dufry account & WVD access created – Suresh/Sakthi – Pending for others
KT on A & P Application modules – Starting from 7th Nov
Discovery phase - Starting from Monday 13th Nov until 14th Dec – Thrice a week

## Slide 4
Changepond Technologies. Confidential
Backend (Java + Spring) - Stream
Changepond Team:
Atanu Mazumdar
Satish Patil
Project Manager:
Vlad Blaj – CMA (Mind IT)
Ioana Vasile – Shop Management (Mind IT)

## Slide 5
BACKEND DASHBOARD – SATISH PATIL
Project Name: CMA
RAG:
Duration: 31 Oct - 13 Nov
Current Sprint: Sprint 22
Total Tasks Picked Up Changepond: 06
Total Tasks Planned for Sprint: 12
Note
Chart: 
| Completed | In Progress | To Do
SATISH PATIL TASKS | 3 | 2 | 1
Chart: Complexity
| Satish
High | 5
Medium | 2
Low | 3

## Slide 6
ID | WORK ITEM TYPE | TITLE | ASSIGNED TO | STATE
102792 | Task | [BE] address the high severity issues | Satish Patil <t-Satish.Subhashpatil@dufry.com> | Done
102794 | Task | [BE] Clear the error issues | Satish Patil <t-Satish.Subhashpatil@dufry.com> | To Do
107591 | Task | [BE][FE][paxtermop] update get all shops active from company | Satish Patil <t-Satish.Subhashpatil@dufry.com> | Done
108171 | Task | [autoqadb][BE] - Create Spring Profile for QA (autoqa) | Satish Patil <t-Satish.Subhashpatil@dufry.com> | In Progress
108193 | Task | Convert ShopDTO to an immutable record | Satish Patil <t-Satish.Subhashpatil@dufry.com> | In Progress
108521 | Task | [BE] - Upgrade CT feature from develop to Spring Boot 3 | Satish Patil <t-Satish.Subhashpatil@dufry.com> | Done
SATISH PATIL TASKS

## Slide 7
BACKEND DASHBOARD – ATANU TASKS
Project Name: Shop Management
RAG:
Duration: 31 Oct - 13 Nov
Current Sprint: Sprint 22
Total Tasks Picked Up Changepond: 04
Total Tasks Planned for Sprint: 11
Note
Chart: 
| Completed | In Progress | To Do
Atanu Tasks | 3 | 1 | 0
Chart: Complexity
| Atanu
High | 1
Medium | 2
Low | 1

## Slide 8
ID | TITLE | ASSIGNED TO | STATE | AREA PATH | TAGS | COMMENTS | ITERATION PATH
107694 | [Location Management][BE] - Temporary Closed to Open - status change control | Atanu Mazumdar | Done Development | CorpApps_Dufry_Webfront | planned-TBD | 1 | CorpApps_Dufry_Webfront\Sprint 22-23
107652 | [SQM] [BE] Bulk Update Location Size Information - upload process not working when locations with missing Local Shop Code are included in the template | Atanu Mazumdar | Done Development | CorpApps_Dufry_Webfront | planned-TBD | 1 | CorpApps_Dufry_Webfront\Sprint 22-23
107543 | [SQM] [BE] Bulk Update Location Size Information - total_category_space is NOT updated in the db when new category values are uploaded | Atanu Mazumdar | Done Development | CorpApps_Dufry_Webfront | planned-TBD | 1 | CorpApps_Dufry_Webfront\Sprint 22-23
107726 | [Location Management][BE] - Location working days- Redesign | Atanu Mazumdar | Done Development | CorpApps_Dufry_Webfront | planned-TBD | 1 | CorpApps_Dufry_Webfront\Sprint 22-23
ATANU TASKS

## Slide 9
BACKEND DASHBOARD – ASHISH
Project Name: A&P
RAG:
Duration: 31 Oct - 13 Nov
Current Sprint: Sprint 22
Total Tasks Picked Up Changepond: 05
Total Tasks Planned for Sprint: 05
Note
Chart: Ashish Tasks
| Completed | In Progress | To Do
Atanu Tasks | 3 | 1 | 1
Chart: Complexity
| Ashish
High | 1
Medium | 3
Low | 0

## Slide 10
ID | TITLE | ASSIGNED TO | STATE
105988 | [BE] – Introduce a dedicated user role for the Financial Operations Viewer in BE | Ashish Aggarwal | Done Development
101981 | [BE] – Introduce a dedicated user role for the Financial Operations Manager in BE | Ashish Aggarwal | Done Development
90469 | [DB] Periodically cleanup obsolete promo overlap data | Ashish Aggarwal | In Progress
108113 | [OA] Make the Custom Anonymous Auth Filter work also in dpap module | Ashish Aggarwal | To Do
107379 | Make the Custom Anonymous Auth Filter work also in dpap module | Ashish Aggarwal | Ready for QA
ASHISH TASKS

## Slide 11
Changepond Technologies. Confidential
Frontend (Angular) - Stream
Technical Manager + Product Owner (DUFRY):
Hernani Goncalves – CMA
Claudia Istrate – Phoenix
Changepond Team:
Vijay Kumar
Ballampalli Sreehari Tirupalaiah
Project Manager:
Loana Vasile – Shop Management (Mind IT)
Madalina Pana - Phoenix

## Slide 12
FRONTEND DASHBOARD – VIJAY KUMAR
Project Name: Shop Management
RAG:
Duration: 31 Oct - 13 Nov
Current Sprint: Sprint 22
Chart: 
| Completed | In Progress | To Do
Vijay Kumar Tasks | 4 | 1 | 5
Total Tasks Picked Up Changepond: 10
Total Tasks Planned for Sprint: 15
Note
Chart: Complexity
| Vijay
High | 0
Medium | 6
Low | 4

## Slide 13
ID | TITLE | ASSIGNED TO | STATE
108383 | Bug : [PAX] [FE] Upload PAX Data by Terminal/Store & by Destination - The country is displayed multiple times in the upload screen | Vijaya Kumar M<t-Vijaya.Kumar@dufry.com> | Done Development
108418 | Bug : [PAX] [FE] Export PAX by Destination - The PAX value is multiplied in the export template | Vijaya Kumar M<t-Vijaya.Kumar@dufry.com> | Done Development
107695 | Task : [Location Management][FE] Change Global Shop Code Display | Vijaya Kumar M<t-Vijaya.Kumar@dufry.com> | In Progress
108087 | Task : [Location][FE] - Email Functionality | Vijaya Kumar M<t-Vijaya.Kumar@dufry.com> | Done Development
104404 | Bug : [Location Mgmt] [FE] "Working Days" and "Is 24/7" fields are still enabled and editable even when Location Status is set to Closed | Vijaya Kumar M<t-Vijaya.Kumar@dufry.com> | Done Development
107901 | Task : [Location Size][FE] - ACTIVE/INACTIVE shop filter | Vijaya Kumar M<t-Vijaya.Kumar@dufry.com> | To Do
107658 | Task : [Location Management][FE] Conditionally emit duplicate validation | Vijaya Kumar M<t-Vijaya.Kumar@dufry.com> | To Do
107697 | Task : [Location Management][FE] Status Transitions | Vijaya Kumar M<t-Vijaya.Kumar@dufry.com> | To Do
107689 | Bug : [Location Mgmt] [FE] Underscore character not displayed in the grid for the Local Shop Code and HFM Shop Code values | Vijaya Kumar M<t-Vijaya.Kumar@dufry.com> | To Do
107417 | Bug : [SQM] [FE] Total Active Locations KPI and Locations Without m2 KPI have no FE filter sent | Vijaya Kumar M<t-Vijaya.Kumar@dufry.com> | To Do
VIJAY KUMAR TASKS

## Slide 14
FRONTEND DASHBOARD – SREE HARI
Project Name: Phoenix
RAG:
Duration: 31 Oct - 13 Nov
Current Sprint: Sprint 22
Chart: Sreehari Tasks
| Completed | In Progress | To Do
Sreehari Tasks | 1 | 2 | 1
Total Tasks Picked Up Changepond: 04
Total Tasks Planned for Sprint: 101
Note
Chart: Complexity
| Sreehari
High | 2
Medium | 2
Low | 0

## Slide 15
ID | TITLE | STATE
107738 | Bug : [VP] [Multi-Language Support] [Online Form] [FE] – The tooltip of the save button is not translated | In Progress
108419 | Task : [VP] [Rebranding – Phase 1 ] [TSD Documentation] [FE] – Create a TSD file | Done Development
108497 | Task: VP] [Rebranding] [FE] Replace the old login page with new | Done Development
106903 | Task: VP] [Rebranding] [FE] Replace the Dufry logo with new logo | Done Development
SREE HARI TASKS